## Slide 1: SELF-CHECKOUT PROJECT
MAY WE SUCCEED
Akua, Abigail, and Zack

## Slide 2: Introduction
Our project is a simple self-checkout program that has been created to help customers purchase items available at our mini shop.
Items displayed need to be selected before the customer sees the price.
Customers are allowed to decide to go ahead with their payment or decline.
Self-Checkout only accepts Cash.
We used JFrames, JButtons, and JPanels

## Slide 3: Work Done So Far
We started by creating the various classes
Appropriate getters and setters were initialized
Our Screens were created (JFrames, Panels...)
  Main screen with list of purchasable items, list of selected items, button to continue forward (and pay), and total price
  Second screen that asks for user input of cash amount
We figured out how to take the cash input, and compare that with the total

## Slide 4: What has gone well
Most of the project was completed
Lots of help from the tutors
Finally figured out how to call the total and compare it with the inputed price in the JLabel
The planning phase went well

## Slide 5: DIFFICULTIES
The main issues we hard were with setting up the JFrames.
  As well as familiarity with the JFrame library
We also found it difficult to prevent the prices from overlapping.
We also had issues with the pay button. It kept on freezing the program.
We also had issues setting up the project because we were confused on the classes that were needed.
THE END OF THE PROJECT: taking the amount, and comparing it with the total...
Meeting times for the work was also an issue.
  There was a lack of communication and collaboration, a lot of the work was divided unequally amongst the group members and the project was started and completed very late

## Slide 6: Plan for Remaining Work
Meet up with the professor or a tutor to work on the part we still can't figure out
Most of our remaining work was completed with the help of tutors
IF WE CONTINUED THE PROJECT:
  Perfect the actual running of the code
  Make it more aesthetically pleasing to look at
  Add more possibilities
    Things to buy, ways to buy

## Slide 7: Conclusion
It was a long process of trying to figure things out. The code ran mostly smoothly, it is not as aesthetically pleasing to look at as we were hoping to make it, but given the time, collaboration, and communication issues we were still able to have running code.
Initially, only the last little bit was removed/commented out because we could not figure out how to access the "total" double. It was having some trouble.